AI STUDY COMPANION
RC1.1 REVERIFICATION QA REPORT

Release status: CONDITIONAL PASS

# 1. Executive conclusion

A second, deeper QA review was performed over the RC1 package. The review found additional functional, security, integration and DevOps issues that were not covered by the first pass. All identified source-level issues listed in this report were corrected in RC1.1. Docker/PostgreSQL/pgvector runtime execution, Flutter analyzer/test execution and live AI-provider calls remain external gates because the current execution environment does not provide Docker, Flutter SDK, provider API keys or provider network access.

# 2. Verification executed

| Check | Status | Evidence / note |
| --- | --- | --- |
| Python/Alembic syntax | PASS | compileall over backend application, tests and migrations |
| Compose/GitHub YAML | PASS | docker-compose.yml, ci.yml and release.yml parsed successfully |
| Shell scripts | PASS | entrypoint, host-smoke, backup and restore pass bash syntax checks |
| Executable tests | PASS | 10 dependency-light unit tests passed |
| Python lint proxy | PASS | AST-based review found no actionable unused imports |
| ORM vs migrations | PASS (static) | Model table/column inventory matches Alembic 0001 + 0002 schema |
| Docker/PostgreSQL runtime | OPEN GATE | Docker is not installed in this environment |
| Flutter analyze/test | OPEN GATE | Flutter SDK is not installed in this environment |
| Live AI providers | OPEN GATE | No institutional API keys/network calls available in this environment |

# 3. Defects found and corrected

| ID | Severity | Finding | Disposition |
| --- | --- | --- | --- |
| RC1-001 | Blocker | Initial Alembic migration missing | Fixed in RC1 |
| RC1-002 | Blocker | Container startup did not migrate/seed | Fixed in RC1 |
| RC1-003 | High | pgvector initialization order unsafe on clean DB | Fixed; migration owns extension creation and pooled connections only register adapter |
| RC1-004 | High | Mock AI generation did not return JSON | Fixed in RC1 |
| RC1-005 | High | Gamification helper committed partial operations | Fixed in RC1 |
| RC1-006 | Medium | AI Chat used hardcoded course ID | Fixed in RC1 |
| RC1-007 | Medium | Mobile default provider required an API key | Fixed in RC1 |
| RC1-008 | Medium | Registration UI missing | Fixed in RC1 |
| RC1.1-013 | High | New registered user could not create a first course | Fixed: Create Course UI added |
| RC1.1-014 | High | Mobile logout cleared local tokens without revoking server refresh token | Fixed: backend logout is called before local clear |
| RC1.1-015 | High | Refresh token rotation had a concurrent double-use race | Fixed: database row lock added |
| RC1.1-016 | High | Stored embeddings did not record provider/model/dimensions | Fixed: metadata columns + compatibility filter + migration 0002 |
| RC1.1-017 | High | AI JSON generation could fail on fenced JSON and accept empty/invalid quizzes | Fixed: robust parser and strict validation |
| RC1.1-018 | High | Repeated quiz submissions could repeatedly award XP | Fixed: repeat attempts award 0 XP |
| RC1.1-019 | High | Flashcards could be repeatedly rated before due date to farm XP | Fixed: due-date filtering and early return |
| RC1.1-020 | High | CI ran pytest without database migrations | Fixed: Alembic + seed added before tests |
| RC1.1-021 | High | Docker ENTRYPOINT ignored make test/migrate/seed commands | Fixed: explicit command passthrough |
| RC1.1-022 | Medium | Backup/restore ignored custom Compose database env values | Fixed: commands use DB container environment |
| RC1.1-023 | Medium | Upload accepted extension without validating basic PDF/DOCX structure | Fixed: signature/OpenXML structure validation |
| RC1.1-024 | Medium | AI generation could run without source material | Fixed: 409 precondition for empty course context |
| RC1.1-025 | Modernization | Authentication used older passlib/python-jose pattern | Updated to pwdlib Argon2 + PyJWT following current FastAPI guidance |
| RC1.1-026 | Quality | Generation defaults used older/high-cost model choices | Updated defaults to gpt-5.6-terra, claude-sonnet-5 and gemini-3.6-flash |
| RC1.1-027 | Architecture verification | Gemini Embedding 2 is newer, but multi-input calls aggregate inputs while the current ingestion requires one embedding per text chunk | Retained gemini-embedding-001 intentionally; migration to Embedding 2 requires a separate per-chunk or batch adapter |

# 4. Full integration test now included

A new backend integration test covers the complete reference workflow: registration, rotating refresh token, old-token rejection, course creation, generated DOCX upload, document ingestion, vector retrieval, grounded RAG response, flashcard generation and review, quiz generation and submission, progress/gamification response, logout and refresh-token revocation.

The CI workflow now executes Alembic migrations and seed data before pytest, so the integration test is suitable for a PostgreSQL + pgvector CI service rather than only isolated unit tests.

# 5. Mandatory final host validation

Before the package is relabeled FINAL or PRODUCTION, run the following on a workstation with Docker. Flutter should also be installed if the same gate is to validate the mobile client:

cp .env.example .env
./scripts/rc1_host_smoke.sh

# 6. Known limitations

Document ingestion is synchronous; large documents or slow external embedding providers can increase request time.

Scanned/image-only PDFs require OCR, which is not part of RC1.1.

Upload malware/antivirus scanning is not included.

Production API rate limiting and managed secret storage are deployment-layer requirements not implemented in this package.

Changing embedding provider, model or vector dimensions requires re-ingesting existing materials.

Live OpenAI, Claude and Gemini behavior must be tested with the real institutional accounts because quotas, enabled models, latency and billing are account-specific.

Current-provider documentation was rechecked on 11 August 2026. The package now uses gpt-5.6-terra for OpenAI generation, claude-sonnet-5 for Anthropic generation and gemini-3.6-flash for Gemini generation. OpenAI Responses/embeddings, Anthropic Messages, Gemini GenAI and pgvector HNSW/cosine integration patterns remain consistent with current official documentation.

# 7. Recommendation

RC1.1 is suitable for distribution to students as a verification/testing Release Candidate. It should remain labeled RC1.1-CONDITIONAL until Docker/PostgreSQL/pgvector and Flutter runtime gates pass on an appropriate host. The source package is materially stronger and more internally consistent than the prior RC1 build.