AI STUDY COMPANION
RELEASE CANDIDATE 1 – QA / RELEASE REPORT

Release status: CONDITIONAL PASS

# 1. Executive Release Status

The Release Candidate 1 package passed all checks that could be executed in the available environment. Docker and the Flutter SDK are not installed in this environment; therefore, PostgreSQL/pgvector runtime migration, full container/API integration, and Flutter analyzer/test execution remain mandatory host-side release gates before the package is treated as a final release candidate for student distribution.

# 2. QA Scope

Python backend and Alembic syntax

Migration and seed workflow

Docker/Compose and shell configuration

REST/API release structure

PostgreSQL + pgvector integration design

JWT access/refresh-token workflow

PDF/DOCX ingestion and RAG flow

Gamification transaction behaviour

Flutter mobile integration structure

CI/CD workflows

Unit-test execution where dependencies were available

# 3. Executed Checks

| Check | Status | Result |
| --- | --- | --- |
| Python syntax compilation | PASS | Backend, tests and Alembic sources compile successfully. |
| JSON manifest validation | PASS | PACKAGE_MANIFEST.json parsed successfully. |
| Docker Compose YAML parse | PASS | docker-compose.yml parses successfully. |
| GitHub Actions YAML parse | PASS | CI and release workflow YAML files parse successfully. |
| Shell syntax | PASS | Entrypoint, backup, restore and RC1 smoke scripts pass shell syntax checks. |
| Executable unit tests | PASS | 5 selective tests passed in the available environment. |
| Docker stack runtime | BLOCKED | Docker executable is not installed in the execution environment. |
| PostgreSQL/pgvector migration runtime | BLOCKED | Requires Docker/PostgreSQL runtime. |
| Full backend pytest suite | PARTIAL | External Python packages unavailable and network installation is restricted. |
| Flutter analyze/test | BLOCKED | Flutter SDK is not installed in the execution environment. |

# 4. Bugs Found and Corrective Actions

| ID | Severity | Finding | Disposition |
| --- | --- | --- | --- |
| RC1-001 | Blocker | No initial Alembic migration existed. | FIXED – initial production schema migration added. |
| RC1-002 | Blocker | Backend container started API without applying migrations and seed. | FIXED – entrypoint now runs migration, idempotent seed and API startup. |
| RC1-003 | High | pgvector registration could fail on a clean database before extension availability. | FIXED/MITIGATED – migration creates vector extension before application use; connection setup registers vector support. |
| RC1-004 | High | Mock AI provider returned invalid text for structured flashcard/quiz generation. | FIXED – mock provider returns valid structured JSON for those operations. |
| RC1-005 | High | Gamification service committed inside helper logic, allowing partial flashcard state. | FIXED – helper flushes and the business operation controls the final commit. |
| RC1-006 | Medium | AI Chat hardcoded course ID 1. | FIXED – mobile client now loads and selects an authenticated user course. |
| RC1-007 | Medium | AI Chat defaulted to OpenAI despite default development configuration using mock/no key. | FIXED – default provider is mock; OpenAI, Claude and Gemini remain selectable. |
| RC1-008 | Medium | Backend supported registration but mobile client had no registration screen. | FIXED – mobile registration flow added. |
| RC1-009 | Low | Unused Dart imports could cause analyzer warnings. | FIXED – unused imports removed. |
| RC1-010 | Configuration | Embedding vector dimension is schema-sensitive. | DOCUMENTED – RC1 uses 1536 dimensions; provider dimension changes require an Alembic migration. |
| RC1-011 | Release gate | Docker/PostgreSQL runtime cannot be executed in current environment. | OPEN GATE – execute RC1 host smoke script on Docker host. |
| RC1-012 | Release gate | Flutter analyzer/tests cannot be executed in current environment. | OPEN GATE – execute on host with Flutter SDK. |

# 5. RC1 Host Acceptance Procedure

On the release host, copy .env.example to .env, set development credentials, and execute:

cp .env.example .env
./scripts/rc1_host_smoke.sh

The script validates Docker Compose, starts a clean stack, waits for API health, verifies Alembic migration status, runs backend tests, checks seeded login and authenticated API access, and runs Flutter pub/get, analyze and test when Flutter is available.

# 6. Final Release Gates

Docker Compose stack starts cleanly from empty volumes.

Alembic reports revision 0001_initial as current.

Seed creates the demo account and baseline course without duplication.

Authentication, refresh token and protected API smoke tests pass.

PDF and DOCX upload successfully creates material chunks and embeddings.

At least one RAG query returns traceable sources.

Flutter analyze returns no blocking issues.

Flutter tests pass.

No unresolved Critical/High defect remains.

# 7. Release Recommendation

The corrected package is suitable to be labeled RC1-CONDITIONAL. It should be distributed to students as Release Candidate 1 only after the host-side Docker/PostgreSQL and Flutter gates complete successfully. Until those environment-dependent checks are executed, it should not be described as a fully runtime-verified production release.

# 8. Approval

| Prepared by | Jerko Bačić / Mentor |
| --- | --- |
| RC1 build | AI Study Companion RC1 |
| Host verification | ________________________ |
| Date / Signature | ________________________ |