AI STUDY COMPANION – RC1.1
FINAL DAILY LOG

Marko Ivanišević — Professional Practice III (360 hours)

Assigned area: Technical Lead – architecture, DevOps, Docker, CI/CD, security, integration and release validation

Practice period: 13 July 2026 – 4 September 2026   |   Total planned engagement: 360 hours

Daily engagement model: 39 working days, normally 9 hours per day, with nine extended 10-hour verification/integration days. 5 August 2026 is excluded as a Croatian public holiday. Total: 360 hours.

Purpose of the log: The student works from the mentor-prepared RC1.1 software baseline. Activities represent verification, testing, integration, data initialization, approved corrections, retesting and release validation—not authorship of the complete baseline source code.

| No. | Date | Hours | Planned / Performed Activity | Expected Result / Evidence | Mentor Comment / Signature |
| --- | --- | --- | --- | --- | --- |
| 1 | 13.07.2026. | 10 | Project onboarding; review RC1.1 system architecture, repository structure, release objectives and Technical Lead verification responsibilities. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 2 | 14.07.2026. | 9 | Review Git repository organization, branching strategy, role permissions and branch-protection/ruleset requirements; prepare configuration checklist. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 3 | 15.07.2026. | 9 | Verify Dockerfile and Docker Compose topology for backend, PostgreSQL/pgvector and Nginx; document expected clean-start sequence. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 4 | 16.07.2026. | 9 | Review environment-variable handling and secrets separation; verify that credentials and AI keys are not embedded in source code. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 5 | 17.07.2026. | 10 | Verify PostgreSQL service configuration, health checks, persistent volumes and pgvector image/version assumptions. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 6 | 20.07.2026. | 9 | Review Alembic migration workflow; verify initial schema, vector extension creation and clean-database migration path. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 7 | 21.07.2026. | 9 | Verify seed process and demo account/data initialization; confirm idempotent behavior expected for repeated development setup. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 8 | 22.07.2026. | 9 | Review backend container entrypoint and startup sequence migrate → seed → application; verify failure propagation and restart behavior. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 9 | 23.07.2026. | 10 | Verify Nginx reverse-proxy configuration, upload-size limit, forwarded headers and backend health dependency. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 10 | 24.07.2026. | 9 | Review health/readiness endpoints and define acceptance checks for container orchestration and CI smoke tests. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 11 | 27.07.2026. | 9 | Audit GitHub Actions backend workflow: dependency installation, lint, migrations, pytest and coverage execution against PostgreSQL/pgvector. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 12 | 28.07.2026. | 9 | Audit Flutter CI workflow: dependency restore, flutter analyze and flutter test gates; document required runner/toolchain assumptions. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 13 | 29.07.2026. | 10 | Review Docker image build/release workflow and GHCR publishing logic; verify tag-based release behavior and permissions. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 14 | 30.07.2026. | 9 | Verify Makefile developer commands against Docker entrypoint behavior; ensure test, migrate, seed, logs and lifecycle commands are operationally coherent. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 15 | 31.07.2026. | 9 | Review backup script; verify use of environment values, timestamped output and PostgreSQL dump command. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 16 | 03.08.2026. | 9 | Review restore script and recovery assumptions; prepare a controlled backup/restore test procedure. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 17 | 04.08.2026. | 10 | Perform security configuration review: least privilege, secrets, exposed ports, CORS, upload limits and production TLS expectations. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 18 | 06.08.2026. | 9 | Coordinate backend/mobile integration requirements; verify API base URL handling for emulator, local host and deployed environments. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 19 | 07.08.2026. | 9 | Review JWT access/refresh operational flow from an integration perspective, including server-side logout and token rotation. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 20 | 10.08.2026. | 9 | Verify clean-install procedure documentation from repository clone to running RC1.1; identify missing prerequisites or ambiguous steps. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 21 | 11.08.2026. | 10 | Prepare deployment verification checklist covering Docker, database, migrations, seed, API, mobile connectivity and AI configuration. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 22 | 12.08.2026. | 9 | Run/static-review host smoke-test script logic; verify clean volume removal, rebuild, health wait, migration state and test execution. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 23 | 13.08.2026. | 9 | Review failure scenarios: unavailable database, failed migration, unhealthy backend, invalid environment configuration and unavailable AI provider. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 24 | 14.08.2026. | 9 | Coordinate integration defects reported by other students; classify ownership, severity, reproduction steps and release impact. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 25 | 17.08.2026. | 10 | Review database persistence across container restart/rebuild and define evidence required for PASS. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 26 | 18.08.2026. | 9 | Verify upload-volume persistence and operational handling of uploaded PDF/DOCX files during container lifecycle. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 27 | 19.08.2026. | 9 | Review logging strategy for backend/container failures and determine minimum evidence required for reproducible defect reports. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 28 | 20.08.2026. | 9 | Audit dependency versions and release reproducibility; identify floating dependencies or environment assumptions that may affect builds. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 29 | 21.08.2026. | 9 | Review CI/CD security: GitHub token permissions, package publishing scope and handling of repository secrets. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 30 | 24.08.2026. | 9 | Prepare RC1.1 release checklist and severity rules for blockers, major defects, minor defects and documentation issues. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 31 | 25.08.2026. | 9 | Coordinate end-to-end integration scenario: register/login → course → upload → ingestion → RAG → learning modules → logout. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 32 | 26.08.2026. | 10 | Verify that approved fixes from team members do not break Docker, CI or deployment configuration; perform integration regression review. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 33 | 27.08.2026. | 9 | Review mobile/backend release configuration and ensure no development-only endpoints, secrets or hardcoded identifiers remain in release settings. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 34 | 28.08.2026. | 9 | Conduct release-readiness review of documentation: README, architecture, security, test plan, backup/restore and student verification matrix. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 35 | 31.08.2026. | 9 | Prepare final defect register and verify closure/retest evidence for all release-blocking issues. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 36 | 01.09.2026. | 9 | Execute final RC1.1 technical integration review and record PASS/CONDITIONAL/FAIL status for each deployment component. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 37 | 02.09.2026. | 9 | Prepare release notes, deployment/handover instructions and rollback considerations for the final stable release. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 38 | 03.09.2026. | 9 | Final cross-team verification meeting preparation; consolidate integration evidence and unresolved low-risk items. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |
| 39 | 04.09.2026. | 10 | Final RC1.1 release validation for Technical Lead scope; consolidate Daily Log, CI/CD evidence, deployment checklist and mentor-ready summary. | Evidence: test notes / screenshots / logs / issue or commit reference, as applicable. |  |

TOTAL HOURS: 360

Student confirmation: The entries above are a structured practice plan and must be confirmed or corrected according to the activities actually performed.

| Student signature | Mentor signature |
| --- | --- |